# Implementation Plan & Requirements

Schedule Fairness & Reach Evaluator — Code Cup 2026

# 1. Team requirements

Registration requires a team of 2–4 members. At least one teammate should be confirmed before registration closes.

- Comfortable with Python and pandas for data wrangling

- At least one person able to build a Streamlit UI

- At least one person comfortable calling an LLM API for function-calling / tool-use, if the agent layer is attempted

- No deep ML background required — scoring logic is rule-based by design

# 2. Technical stack

| Layer | Tool / choice |
| --- | --- |
| Data wrangling | Python, pandas |
| Storage | Flat CSV files or a single SQLite database |
| Historical weather | Open-Meteo historical API (or equivalent free weather API) plus published climate normals for upcoming-match estimates |
| Distance / geo calculations | haversine formula on venue latitude/longitude |
| Scoring logic | Plain Python, rule-based and weighted — no ML model, kept transparent and explainable |
| Tradeoff narration | One scoped LLM call (Anthropic/OpenAI API) that narrates precomputed scores only |
| Agent / tool-calling | Function-calling via the Anthropic or OpenAI API (tool_use); avoid a heavier framework unless the team has already built with it |
| Dashboard | Streamlit |
| Visualisation | Plotly / built-in Streamlit charts for the tournament-wide pattern view |

# 3. Dataset plan

Built once, up front, from public and derived sources — no live data feed, no user-submitted input at query time. Scoped to the 72 group-stage matches, where both teams and the schedule were fixed together at the December 2025 draw — avoiding the placeholder-team problem that knockout slots carry (see Section 9).

| File | Key columns | Source |
| --- | --- | --- |
| matches.csv | match_id, teams, venue_id, date, kickoff_local/utc, stage | Public 2026 schedule (already released) |
| venues.csv | venue_id, name, city, capacity, roof_type, timezone, elevation_m, lat/long | Public venue specifications |
| climate.csv | venue_id, date, kickoff hour, temp_c, humidity_pct, data_type (actual/estimate) | Historical weather API for played matches; climate normals for upcoming ones |
| teams.csv | team, home_timezone, home_elevation_m, audience_proxy_score | Public reference data; audience proxy is a documented simplification |
| team_match_sequence (derived) | team, match_id, rest_days, travel_distance_km | Computed once from matches.csv + venues.csv, not sourced externally |

# 4. System requirements

## 4.1 Functional requirements

- Score any single match on all five criteria and produce a composite score with plain-English tradeoff reasoning

- Provide a searchable/browsable dashboard view across all 72 group-stage matches

- Surface at least one tournament-wide pattern finding (e.g. a confederation-level fairness gap)

- (Stretch) Accept a natural-language question and answer it by calling the relevant scorer(s) via an agent

## 4.2 Non-functional requirements

- Every score must be traceable to a visible, inspectable calculation — no unexplained numbers

- Any LLM-generated text must be grounded in precomputed scores, not used to invent facts

- Dataset and scoring logic must run without needing FIFA-internal or paywalled data

# 5. Build timeline (48 hours)

| Hours | Phase | What happens |
| --- | --- | --- |
| 0–8 | Data sourcing | Pull real 2026 schedule, venue, elevation and timezone data; source or query historical weather; build matches.csv, venues.csv, teams.csv, climate.csv |
| 8–16 | Scorers | Implement and unit-test the five scoring functions independently against a handful of known matches |
| 16–24 | Aggregator | Weighted composite scoring plus LLM tradeoff narration, grounded strictly in computed scores |
| 24–32 | Dashboard | Streamlit UI: match search/selection, score breakdown view, tournament-wide pattern view |
| 32–40 | Agent layer (if time allows) | Wrap the five scorers as tools, add a ReAct/tool-calling chat interface for open-ended questions |
| 40–44 | Polish | Pick 3–4 hero matches, verify demo flows end-to-end, fix edge cases |
| 44–48 | Pitch prep | Slides, rehearsed narrative, pre-recorded fallback clip for the agent if needed |

# 6. Scoring logic reference

- Climate risk — threshold bands on temperature/humidity at kickoff, adjusted down if the venue has a closed or retractable roof

- Broadcast reach — convert kickoff time into major football-market timezones; score each against a defined “good viewing window”; weight by rough audience size

- Travel fairness — compare each team's rest days and travel distance since their previous match; score the asymmetry, not the absolute values

- Venue fit — compare venue capacity against an expected-demand estimate derived from team audience proxies and matchup type

- Altitude fairness — compare venue elevation against each team's home elevation; flag cases where one team is acclimated and the other is not

# 7. Risks and mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Historical weather data harder to source than expected | Delays climate.csv, cascades into scorer testing | Do a 1-hour feasibility spike in hour 0–1 before committing; fall back to monthly climate normals if needed |
| Audience-size proxy looks arbitrary to judges | Weakens venue-fit credibility | Document the formula explicitly and label it a simplification up front, not something to be caught out on |
| Agent layer unreliable under demo conditions | Live failure looks worse than not having it | Treat as optional; pre-record a working clip as fallback; dashboard alone is a complete submission |
| Team unfamiliar with function-calling APIs | Eats into hours 8–16 buffer | Budget extra time early; keep the ReAct loop pattern from prior learning rather than adopting a new framework under time pressure |
| Scope creep beyond five scorers | Shallow depth across too many features | Freeze the scorer list at five before implementation begins; note further scorers as future work in the pitch only |

# 8. Demo plan (approx. 5 minutes)

- Minute 1 — hook: state the opacity problem, show one striking disagreement between the model and FIFA's actual choice

- Minute 2 — single-match walkthrough: reveal all five scores plus the composite and tradeoff explanation for one hero match

- Minute 3 — tournament-wide pattern: show a concrete, specific finding across all 72 group-stage matches

- Minute 4 (if built) — agent layer: live natural-language question answered via tool calls

- Minute 5 — close: state what's grounded vs. simplified, and the generalisation argument to other multi-venue tournaments

# 9. Future scope: extending to the knockout stage

The 32 knockout matches are intentionally out of scope for the 48-hour build. FIFA fixed each knockout slot's venue, date and kickoff time in advance, but left the occupying teams as placeholders (e.g. “Winner of Match 86 vs. Winner of Match 88”) until earlier rounds resolve — so travel fairness and altitude fairness cannot be computed until real teams are known, and treating a knockout match like a group match would misattribute a bracket-structure outcome to a deliberate FIFA choice.

Proposed extension, not built in this submission:

- Enumerate every team that could plausibly occupy each unresolved knockout slot, based on the bracket structure

- Score every resulting hypothetical matchup with the existing travel-fairness and altitude-fairness scorers, unchanged

- Aggregate across all possible pairings into one expected score — a simple average, or a probability-weighted average using team advancement odds

- Present a best-case / worst-case range alongside the expected score to stay honest about remaining uncertainty

# 10. Definition of done (minimum viable submission)

- Five working scorers on real 2026 group-stage match data

- A working composite score with tradeoff explanation for at least the hero demo matches

- A dashboard showing individual match scores and one tournament-wide pattern view across the 72 group-stage matches

- A short written note on data sources, documented simplifications (audience proxy, etc.), and the group-stage scope decision